IMPLEMENTATION PLAN

Drone Security Analyst Agent

FlytBase AI Engineer Technical Assessment

| Candidate Tanay Singh | Institute SPSU, Udaipur | Stack Python + FastAPI + React | VLM Ollama LLaVA |
| --- | --- | --- | --- |

# 1. Project Overview

This document is the complete master plan for building the Drone Security Analyst Agent prototype submitted for the FlytBase AI Engineer Technical Assessment. It covers every module, file, data flow, prompt, API contract, test case, and submission artifact needed to ship a production-quality prototype in under 24 hours.

## 1.1  What We Are Building

An end-to-end AI system that simulates a docked drone continuously monitoring a fixed property. The system processes synthetic video frames and telemetry data through a VLM (LLaVA via Ollama), indexes observations in ChromaDB, runs a LangChain security agent that applies alert rules, and surfaces everything through a real-time React dashboard.

## 1.2  Assignment Requirements Mapping

| Requirement | How We Address It | Weight |
| --- | --- | --- |
| Feature Spec (req 1) | Written in README + report PDF, 3 key requirements defined | Submission doc |
| Architecture (req 2) | Pipeline diagram in docs/, validated with Claude | Design artifact |
| Development (req 3) | Python prototype, simulated frames, LangChain agent | 25% correctness |
| Cross-Domain Indexing (req 4) | ChromaDB frame-by-frame index with timestamp + object metadata | 25% reasoning |
| QA (req 5) | pytest suite, 15+ test cases covering all major paths | 20% docs |
| Bonus: Video Summary | End-of-session LLM-generated 1-sentence summary | Bonus points |
| Bonus: Q&A Agent | LangChain tool-calling agent, answers follow-up questions via ChromaDB | Bonus points |

# 2. System Architecture

## 2.1  High-Level Data Flow

Pipeline (top to bottom) [ Frame Simulator ] --> Synthetic PIL images + telemetry JSON (1 frame/sec) ¦ [ VLM Processor ] --> Ollama LLaVA-7B: image --> natural language description ¦ [ Frame Indexer ] --> ChromaDB: embeds description, stores frame_id / timestamp / location ¦ [ Security Agent ] --> LangChain ReAct agent, applies rule engine, queries index ¦ [ Alert Engine ] --> Triggered alerts written to alerts.jsonl + WebSocket broadcast ¦ [ FastAPI Backend ] --> REST + WebSocket server, serves frames + events + alerts ¦ [ React Dashboard ] --> Live frame viewer, alert feed, event log, Q&A chat panel

## 2.2  Module Responsibility Table

| Module / File | Responsibility | Key Dependencies |
| --- | --- | --- |
| backend/frame_simulator.py | Generate PIL frames + telemetry dicts | Pillow, random, json |
| backend/vlm_processor.py | Send frame to Ollama LLaVA, get description string | ollama, base64, httpx |
| backend/frame_indexer.py | Embed + store frame data in ChromaDB collection | chromadb, langchain |
| backend/alert_engine.py | Evaluate alert rules against incoming description + telemetry | re, datetime, pydantic |
| backend/security_agent.py | LangChain ReAct agent: decides whether to alert, logs events | langchain, langchain-ollama |
| backend/summarizer.py | Query ChromaDB, generate 1-sentence session summary via LLM | langchain, chromadb |
| backend/qa_agent.py | Tool-calling Q&A agent: answer questions from indexed frames | langchain, chromadb |
| backend/main.py | FastAPI app: REST endpoints + WebSocket for live feed | fastapi, uvicorn, asyncio |
| frontend/src/App.jsx | React root: tab layout (Live / Alerts / Events / Q&A) | React, TailwindCSS |
| frontend/src/components/LiveFeed.jsx | Shows current frame image + VLM description + telemetry card | React hooks, fetch |
| frontend/src/components/AlertPanel.jsx | Real-time alert list with severity badges, auto-scroll | WebSocket hook |
| frontend/src/components/EventLog.jsx | Paginated table of all logged events with filter + search | React state |
| frontend/src/components/QAChat.jsx | Chat interface: user question -> Q&A agent -> answer display | fetch, useState |
| tests/test_simulator.py | Validate frame and telemetry structure/values | pytest |
| tests/test_alert_engine.py | Test all alert rule triggers and edge cases | pytest |
| tests/test_indexer.py | Verify ChromaDB insertion and retrieval by query | pytest, chromadb |
| tests/test_agent.py | End-to-end agent flow: frame in -> alert/log out | pytest-asyncio |
| tests/test_qa.py | Q&A agent: verify relevant answers from indexed frames | pytest |

# 3. Module 1 — Frame Simulator

## 3.1  Purpose

Generates synthetic video frames as PIL images (640x480 PNG) and paired telemetry dicts. Simulates a real drone camera by embedding visible scene text, drawing basic shapes for objects, and varying lighting/time-of-day. No real video or camera hardware required.

## 3.2  What Each Frame Contains

- A PIL Image with: sky gradient background, ground rectangle, object shapes (vehicles, people)

- Text overlay: timestamp, location label, weather condition

- Telemetry dict: { frame_id, timestamp, drone_lat, drone_lon, altitude_m, heading_deg, battery_pct, location_label, time_of_day }

## 3.3  Scene Scenarios (15 predefined)

| Scene ID | Description | Objects Present | Time of Day |
| --- | --- | --- | --- |
| S001 | Blue Ford F150 parked at garage entrance | Blue truck | 08:00 |
| S002 | Same blue truck re-entering, second visit | Blue truck | 14:30 |
| S003 | Unknown person walking near main gate | Person | 11:00 |
| S004 | Person loitering near main gate (midnight) | Person | 00:01 |
| S005 | Delivery van unloading at loading dock | White van | 09:15 |
| S006 | Two people standing near perimeter fence | 2 people | 15:00 |
| S007 | Red sedan driving through parking lot | Red car | 13:00 |
| S008 | Empty compound — no activity detected | None | 03:00 |
| S009 | Security guard on patrol near warehouse | Person (uniform) | 06:00 |
| S010 | Forklift operating in loading zone | Forklift | 10:00 |
| S011 | Person running across open ground | Person (running) | 22:45 |
| S012 | Group of 4 people at side entrance | 4 people | 17:00 |
| S013 | Unidentified vehicle — no license visible | Dark vehicle | 01:30 |
| S014 | Drone docked, clear sky, perimeter empty | None | 12:00 |
| S015 | Blue Ford F150 third entry — anomaly flag | Blue truck | 23:00 |

## 3.4  Key Functions

- generate_frame(scene_id) -> (PIL.Image, dict)  —  main entry point

- _draw_vehicle(draw, x, y, color, label)  —  draws rectangle + label for a vehicle

- _draw_person(draw, x, y)  —  draws stick figure at location

- _get_sky_gradient(time_of_day)  —  returns RGB tuple for realistic sky color

- generate_session(n_frames) -> List[(Image, dict)]  —  generates ordered frame sequence

# 4. Module 2 — VLM Processor

## 4.1  Purpose

Sends each PIL frame to the locally running Ollama LLaVA-7B model and returns a natural language description of what is visible. This is the perception layer — the AI eyes of the drone.

## 4.2  Ollama Setup Required

Prerequisite commands (run once before demo) ollama pull llava # pulls LLaVA-7B (~4.5 GB) ollama serve # starts Ollama API at localhost:11434 ollama list # verify llava is available

## 4.3  The VLM Prompt

The prompt sent with every frame is carefully engineered to extract security-relevant observations:

System prompt (injected with every frame) You are a drone security camera analyst. Your job is to describe exactly what you see in this frame in 1-2 sentences. Focus on: - Objects present: vehicles (color, type), people (count, behavior, clothing) - Location context visible in the image (gate, garage, fence, parking lot) - Any unusual, suspicious, or noteworthy activity - Time context if visible (lighting, shadows) Output ONLY the description. No preamble, no explanation. Be specific and factual. Example output: 'A blue pickup truck is parked near the garage entrance. One person in dark clothing is standing near the gate.'

## 4.4  Key Functions

- describe_frame(image: PIL.Image, telemetry: dict) -> str  —  main entry, returns description

- _encode_image(image: PIL.Image) -> str  —  converts PIL image to base64 string

- _build_prompt(telemetry: dict) -> str  —  injects telemetry context into prompt

- _call_ollama(model, prompt, image_b64) -> str  —  raw HTTP call to Ollama API

- describe_frame_batch(frames) -> List[str]  —  sequential batch processing

## 4.5  Fallback: Text-Only Mode

If Ollama is not available (CI environment), vlm_processor falls back to reading the scene description text embedded in the PIL frame directly. This keeps tests runnable without a GPU and is toggled via the env var DRONE_VLM_MODE=text_fallback.

# 5. Module 3 — Frame Indexer (ChromaDB)

## 5.1  Purpose

Stores every processed frame as a vector-embedded document in ChromaDB. Enables semantic search: 'show all truck events', 'find midnight incidents', 'any person near the fence?'  This is the cross-domain indexing requirement from the assignment.

## 5.2  ChromaDB Collection Schema

| Field | Type | Description |
| --- | --- | --- |
| id | string | Unique frame ID: 'frame_{session_id}_{frame_number}' |
| document | string | The VLM-generated natural language description of the frame |
| embedding | float[] | Auto-generated by ChromaDB default embedding fn (all-MiniLM-L6-v2) |
| metadata.frame_id | string | Same as id, for reference in query results |
| metadata.timestamp | ISO string | UTC timestamp when frame was captured (from telemetry) |
| metadata.time_of_day | string | 'day' ¦ 'night' ¦ 'dawn' ¦ 'dusk' — derived from hour |
| metadata.location_label | string | Drone-reported location: 'main_gate', 'garage', 'perimeter' |
| metadata.drone_lat | float | Drone GPS latitude at time of frame |
| metadata.drone_lon | float | Drone GPS longitude at time of frame |
| metadata.altitude_m | float | Drone altitude in metres |
| metadata.objects_detected | string | Comma-separated object types seen: 'truck,person' |
| metadata.alert_triggered | bool | Whether this frame triggered a security alert |
| metadata.session_id | string | Groups frames from the same monitoring session |

## 5.3  Key Functions

- FrameIndexer(persist_path='./chroma_db')  —  init, creates/loads 'drone_frames' collection

- index_frame(frame_id, description, telemetry, alert_triggered) -> bool

- query_by_text(query: str, n=5) -> List[dict]  —  semantic search over descriptions

- query_by_time_range(start_iso, end_iso) -> List[dict]  —  metadata filter

- query_by_object(object_type: str) -> List[dict]  —  e.g. 'truck', 'person'

- get_session_frames(session_id) -> List[dict]  —  all frames for a session

- count() -> int  —  total frames indexed

# 6. Module 4 — Alert Engine

## 6.1  Purpose

Pure rule-based alert evaluation that runs on every frame's description + telemetry. Fast, deterministic, and auditable. The LangChain agent sits on top of this and adds reasoning.

## 6.2  Alert Rules Table

| Rule ID | Severity | Trigger Condition | Alert Message Template |
| --- | --- | --- | --- |
| ALERT_001 | CRITICAL | Person detected + time_of_day == 'night' (22:00-06:00) | Person loitering at {location} at {time}. Immediate review required. |
| ALERT_002 | HIGH | Person detected near 'main_gate' OR 'perimeter' | Person near {location} at {time}. Monitor for unauthorized access. |
| ALERT_003 | HIGH | Vehicle enters same location 3+ times in same session | Vehicle repeated entry: {object} at {location} — {count} visits today. |
| ALERT_004 | MEDIUM | Unidentified vehicle (no color/type recognizable) | Unidentified vehicle at {location} at {time}. Plate not visible. |
| ALERT_005 | MEDIUM | Person running detected in description | Person running detected at {location} at {time}. |
| ALERT_006 | MEDIUM | Group of 3+ people detected | Group of people ({count}) at {location} at {time}. |
| ALERT_007 | LOW | Any vehicle detected outside business hours (19:00-07:00) | Vehicle detected after hours at {location} at {time}. |
| ALERT_008 | LOW | Activity detected between 01:00-05:00 | Unusual late-night activity at {location} at {time}. |

## 6.3  Alert Data Model

class Alert(BaseModel):

alert_id:      str          # UUID4

rule_id:       str          # e.g. ALERT_001

severity:      str          # CRITICAL | HIGH | MEDIUM | LOW

message:       str          # rendered template

frame_id:      str          # source frame

timestamp:     str          # ISO UTC

location:      str          # from telemetry

objects:       List[str]    # objects that triggered rule

acknowledged:  bool = False

# 7. Module 5 — LangChain Security Agent

## 7.1  Purpose

The agent layer sits above the rule engine. It uses LangChain's ReAct pattern with Ollama (qwen3:8b) as the LLM, and has access to 4 tools. For each incoming frame, the agent receives the VLM description + telemetry, reasons about what happened, decides whether existing rules are sufficient or whether additional context from the index is needed, and produces a structured event log entry.

## 7.2  Agent Tools

| Tool Name | What It Does | When Agent Uses It |
| --- | --- | --- |
| evaluate_alert_rules | Runs the deterministic alert engine on current frame data | Always called first on every frame |
| search_frame_history | Semantic search of ChromaDB for similar past events | When agent needs pattern context (repeated vehicle, prior incidents) |
| count_object_visits | Counts how many times an object type was seen at a location today | For ALERT_003 (repeated entry) — cross-session awareness |
| log_security_event | Writes a structured event entry to events.jsonl | At the end of every frame analysis, mandatory |

## 7.3  Agent System Prompt

LangChain system prompt for the security agent You are an AI security analyst for a property monitoring drone system. For each video frame you receive, you must: 1. ALWAYS call evaluate_alert_rules first with the frame data. 2. If rules fire, call search_frame_history to check if this is part of a pattern. 3. If a vehicle or person was seen before, call count_object_visits for context. 4. ALWAYS call log_security_event last with your final assessment. Your final assessment in log_security_event must include: - summary: 1-sentence description of what happened - threat_level: NONE ¦ LOW ¦ MEDIUM ¦ HIGH ¦ CRITICAL - recommended_action: what the property owner should do - context_from_history: relevant past events (if any) Be precise and factual. Do not speculate beyond what is visible. Do not repeat yourself across tool calls.

## 7.4  Event Log Schema

class SecurityEvent(BaseModel):

event_id:              str

frame_id:              str

timestamp:             str

location:              str

vlm_description:       str

objects_detected:      List[str]

alerts_triggered:      List[Alert]

agent_summary:         str

threat_level:          str

recommended_action:    str

context_from_history:  str

# 8. Bonus Modules

## 8.1  Video Summarizer

After a full monitoring session ends, the summarizer queries ChromaDB for all frames in that session, concatenates the top events, and sends them to the LLM with a summarization prompt. Output: a single sentence summarizing the session's key security observations.

Summarizer prompt Given these security observations from a drone monitoring session: {concatenated_events} Write a single sentence that summarizes the most important security findings from this session. Include key objects, locations, and any alerts triggered. Keep it under 30 words.

Example output: 'A blue Ford F150 was seen three times at the garage entrance including once at 23:00, and an unidentified person was detected loitering near the main gate at midnight.'

## 8.2  Q&A Agent

A separate LangChain agent that answers natural language questions about the indexed frame history. Uses ChromaDB as a retrieval tool and the LLM for answer synthesis.

| Example Question | Expected Answer |
| --- | --- |
| How many times did the blue truck enter today? | The blue Ford F150 was seen 3 times: 08:00, 14:30, and 23:00. |
| Were there any midnight incidents? | Yes — a person was detected loitering near the main gate at 00:01. |
| What objects were seen at the garage? | A blue truck (3 visits) and a delivery van were seen at the garage. |
| Any critical alerts today? | One CRITICAL alert: person detected at the main gate at 00:01. |
| Show me all events after 10 PM | 3 events: blue truck at 23:00 (garage), person at 00:01 (main gate), unidentified vehicle at 01:30. |

# 9. FastAPI Backend

## 9.1  API Endpoints

| Method | Path | Description | Response |
| --- | --- | --- | --- |
| GET | / | Health check | { status: 'ok', version: '1.0.0' } |
| POST | /session/start | Start a new monitoring session | { session_id, started_at } |
| POST | /session/stop | Stop session + trigger summarizer | { summary, total_frames, alerts_count } |
| GET | /frames | List all indexed frames (paginated) | { frames: [...], total, page } |
| GET | /frames/{frame_id} | Get a single frame's full data | { frame_id, description, telemetry, alerts } |
| GET | /alerts | Get all alerts, filterable by severity | { alerts: [...], total } |
| GET | /events | Get all logged security events | { events: [...], total } |
| POST | /qa | Ask Q&A agent a question | { question, answer, sources: [...] } |
| GET | /summary | Get latest session summary | { summary, session_id, generated_at } |
| WS | /ws/live | WebSocket: streams live frame events | JSON frame event on each new frame |

## 9.2  WebSocket Live Feed Protocol

The /ws/live WebSocket streams a JSON payload after each frame is processed:

{

"event": "frame_processed",

"frame_id": "frame_abc123_001",

"timestamp": "2025-05-13T00:01:00Z",

"description": "A person in dark clothing is standing near the main gate.",

"telemetry": { "location_label": "main_gate", "time_of_day": "night", ... },

"alerts": [{ "rule_id": "ALERT_001", "severity": "CRITICAL", "message": "..." }],

"threat_level": "CRITICAL"

}

# 10. React Dashboard

## 10.1  Design Direction

Dark enterprise security aesthetic. Think CCTV command center. Black background, deep gray panels, cyan/teal accents for active elements, red for CRITICAL alerts, amber for HIGH/MEDIUM. Monospace fonts for telemetry data. Clean tabular layouts. No decorative gradients — functional data-first UI.

## 10.2  Component Breakdown

- App.jsx  —  4-tab layout: Live Feed | Alerts | Event Log | Q&A

- LiveFeed.jsx  —  Left: simulated frame image (canvas or img). Right: VLM description card + telemetry table + current threat level badge. Auto-advances via WebSocket.

- AlertPanel.jsx  —  Real-time list. Each alert row: timestamp, severity badge (color-coded), location, message. Auto-scroll. Unacknowledged alerts pulse. Filter by severity.

- EventLog.jsx  —  Full table of all events. Columns: time, location, objects, threat level, agent summary. Searchable. Sortable by severity. Click to expand full agent reasoning.

- QAChat.jsx  —  Chat-style interface. User types question, POST /qa, answer displayed with source frame references. Shows which frames the answer came from.

- TelemetryCard.jsx  —  Reusable component: displays lat/lon, altitude, heading, battery, time as a compact card.

- SeverityBadge.jsx  —  Pill badge component: CRITICAL=red, HIGH=orange, MEDIUM=amber, LOW=blue, NONE=gray.

## 10.3  State Management

- WebSocket state: useWebSocket custom hook — manages connection, reconnection, message parsing

- Frame state: useState for current frame data, useEffect to subscribe to WS events

- Alert list: useReducer — ADD_ALERT, ACKNOWLEDGE_ALERT, CLEAR_ALL actions

- No Redux — intentionally lightweight, all state in component tree via prop drilling + context

# 11. Test Suite

## 11.1  Test Coverage Plan (15 required test cases + extras)

| # | Test File | Test Case | Assertion |
| --- | --- | --- | --- |
| 1 | test_simulator.py | Frame has required keys in telemetry dict | All required keys present |
| 2 | test_simulator.py | Frame image has correct dimensions (640x480) | PIL image size == (640, 480) |
| 3 | test_simulator.py | generate_session returns correct count of frames | len(frames) == n_frames |
| 4 | test_alert_engine.py | ALERT_001: person + night triggers CRITICAL alert | alert.severity == CRITICAL |
| 5 | test_alert_engine.py | ALERT_001: person + daytime does NOT trigger ALERT_001 | no ALERT_001 in results |
| 6 | test_alert_engine.py | ALERT_003: vehicle 3+ visits triggers HIGH alert | ALERT_003 in alert ids |
| 7 | test_alert_engine.py | ALERT_007: vehicle after 19:00 triggers LOW alert | ALERT_007 in alert ids |
| 8 | test_alert_engine.py | Empty scene triggers no alerts | len(alerts) == 0 |
| 9 | test_indexer.py | Frame indexed correctly returns same frame_id on query | result.id == frame_id |
| 10 | test_indexer.py | Semantic query 'truck at garage' returns truck events | all results contain 'truck' |
| 11 | test_indexer.py | Time range query returns only frames in range | all timestamps in range |
| 12 | test_indexer.py | Object query 'person' returns only person frames | objects contain 'person' |
| 13 | test_agent.py | Agent processes frame and returns event with all required fields | all fields in SecurityEvent |
| 14 | test_agent.py | Agent detects repeated vehicle and includes in context | 'repeat' in context_from_history |
| 15 | test_agent.py | Agent midnight person -> CRITICAL threat_level | threat_level == CRITICAL |
| 16 | test_qa.py | Q&A answers 'how many times did the truck enter' | answer contains a number |
| 17 | test_qa.py | Q&A answers about midnight incidents | answer references 00:01 |
| 18 | test_qa.py | Q&A returns sources (frame IDs) with answer | len(sources) > 0 |

# 12. Build Order & Time Budget (24 hrs)

| Phase | Tasks | Time | Priority |
| --- | --- | --- | --- |
| 0 | requirements.txt, project structure, .env, gitignore, README skeleton | 30 min | Immediate |
| 1 | frame_simulator.py — all 15 scenes + test_simulator.py | 1.5 hrs | Core |
| 2 | vlm_processor.py — Ollama integration + text_fallback mode | 1 hr | Core |
| 3 | frame_indexer.py — ChromaDB schema + all query functions + test_indexer.py | 1.5 hrs | Core |
| 4 | alert_engine.py — all 8 rules + Alert model + test_alert_engine.py | 1.5 hrs | Core |
| 5 | security_agent.py — LangChain ReAct agent + 4 tools + test_agent.py | 2 hrs | Core |
| 6 | main.py — FastAPI app, all endpoints, WebSocket | 1.5 hrs | Core |
| 7 | summarizer.py + qa_agent.py + test_qa.py | 1.5 hrs | Bonus |
| 8 | React dashboard — App, LiveFeed, AlertPanel, EventLog, QAChat | 3 hrs | Demo |
| 9 | README.md — full setup, arch diagram, tool descriptions | 1 hr | Submission |
| 10 | PDF report — assumptions, design rationale, AI tool usage, results | 1.5 hrs | Submission |
| 11 | Demo video recording with voiceover | 1.5 hrs | Submission |
| 12 | GitHub private repo setup, add assignments@flytbase.com | 20 min | Submission |
| 13 | Buffer: debugging, polish, final review | 2 hrs | Buffer |

# 13. GitHub Repository Structure

drone-security-agent/ (private repo) ├── backend/ │ ├── frame_simulator.py # Scene generation │ ├── vlm_processor.py # Ollama LLaVA integration │ ├── frame_indexer.py # ChromaDB indexing layer │ ├── alert_engine.py # Rule-based alert evaluation │ ├── security_agent.py # LangChain ReAct agent │ ├── summarizer.py # Session summarization (bonus) │ ├── qa_agent.py # Q&A agent (bonus) │ ├── main.py # FastAPI app + WebSocket │ └── models.py # Pydantic schemas ├── frontend/ │ ├── src/ │ │ ├── App.jsx │ │ ├── components/ │ │ │ ├── LiveFeed.jsx │ │ │ ├── AlertPanel.jsx │ │ │ ├── EventLog.jsx │ │ │ ├── QAChat.jsx │ │ │ ├── TelemetryCard.jsx │ │ │ └── SeverityBadge.jsx │ │ └── hooks/ │ │ └── useWebSocket.js │ └── package.json ├── tests/ │ ├── test_simulator.py │ ├── test_alert_engine.py │ ├── test_indexer.py │ ├── test_agent.py │ └── test_qa.py ├── docs/ │ ├── architecture_diagram.png │ ├── dataflow_diagram.png │ └── feature_spec.md ├── assets/ │ └── demo_video_link.txt ├── chroma_db/ # persisted ChromaDB (gitignored) ├── .env.example ├── requirements.txt └── README.md

# 14. AI Tool Usage & Prompts

All significant AI-assisted components must be documented in the final report. Below is the complete list of prompts that will be used during development, mapped to the tools and the code they help generate.

## 14.1  Claude (This Document + Code Generation)

- Implementation plan generation: 'Write a complete implementation plan for a Drone Security Analyst Agent...' (this document)

- LangChain agent scaffolding: 'Write a LangChain ReAct agent in Python that uses 4 tools: evaluate_alert_rules, search_frame_history, count_object_visits, log_security_event. Use Ollama with qwen3:8b as the LLM...'

- ChromaDB schema design: 'Design a ChromaDB collection schema for drone video frame indexing with semantic search by object type, time range, and location...'

- Alert rule engine: 'Write a Python class AlertEngine with 8 deterministic security alert rules, each returning an Alert pydantic model with severity, message, rule_id...'

- FastAPI backend: 'Write a FastAPI app with REST endpoints and a WebSocket that streams frame events in real-time. Include /qa endpoint for Q&A agent...'

- React dashboard: 'Build a dark enterprise security dashboard in React with 4 tabs: Live Feed, Alerts, Event Log, Q&A. Use Tailwind CSS. WebSocket for live updates...'

- Test suite: 'Write pytest test cases for frame_simulator, alert_engine, frame_indexer, security_agent, and qa_agent modules...'

## 14.2  Ollama LLaVA (Runtime, not development)

- Used at runtime to generate frame descriptions from PIL images

- Prompt: engineered system prompt from Section 4.3 of this document

- Not a dev tool — it IS the product feature being demonstrated

## 14.3  What Will Be Customized (Not Just AI Output)

- Alert rule thresholds and severity levels — tuned manually for demo realism

- ChromaDB metadata schema — designed based on query patterns needed

- Scene scenarios (15 frames) — crafted to cover all alert rule triggers

- LangChain agent system prompt — iterated to ensure correct tool call order

- React UI layout and dark theme — styled manually for security dashboard aesthetic

# 15. PDF Report Outline

The PDF report carries equal weight in the assessment (mentioned explicitly in the brief). Below is the planned outline:

- 1. Introduction — problem statement, what this prototype demonstrates

- 2. Feature Spec — value proposition for property owners, 3 key requirements

- 3. Architecture — system diagram, module descriptions, design decisions

- 4. VLM Choice — why LLaVA via Ollama vs BLIP vs CLIP vs Claude Vision

  - - LLaVA: free, local, no API cost, works offline, strong at scene description

  - - BLIP: classification-focused, less narrative, harder to extract object context

  - - CLIP: embedding model, not a captioner — would need separate pipeline

  - - Claude Vision: best quality but API cost, not ideal for 48-hr demo

- 5. Agent Design — why ReAct pattern, why 4-tool setup, prompt design rationale

- 6. Indexing Approach — ChromaDB rationale vs SQL vs Pinecone, schema decisions

- 7. Results — example outputs: frame descriptions, alerts triggered, Q&A answers

- 8. Test Results — test run output, coverage summary

- 9. AI Tools Used — exact prompts, what was generated, what was customized

- 10. Limitations & Future Work — what would be done with more time:

  - - Real video input via OpenCV + RTSP stream

  - - YOLO object detection layer before VLM (faster, cheaper)

  - - Multi-drone coordination via shared ChromaDB

  - - SMS/email alert delivery via Twilio/SendGrid

  - - More advanced VLM: Qwen2-VL, LLaVA-1.6, InternVL

  - - License plate recognition via PaddleOCR

- 11. Video References — links to demo recordings

End of Implementation Plan

Tanay Singh  |  tanaysingh0312  |  stanay657